## Slide 1: CSE-327 Software Engineering
Md Shakil Ahmed
Lecturer
CSE, BUBT
Office – 602 (B1)

## Slide 2: Reference Book
Chapter 30: Software Engineering: A Practitioner’s Approach – Roger S. Pressman (8th Edition)

## Slide 3: Functional Point (FP) Analysis
The function point (FP) metric can be used effectively as a means for measuring the functionality delivered by a system.
Using historical data, the FP metric can then be used to
(1) estimate the cost or effort required to design, code, and test the software;
(2) predict the number of errors that will be encountered during testing; and
(3) forecast the number of components and/or the number of projected source lines in the implemented system.

## Slide 4: Objectives of Functional Point Analysis
The objective of FPA is to measure the functionality that the user requests and receives.
The objective of FPA is to measure software development and maintenance independently of the technology used for implementation.
It should be simple enough to minimize the overhead of the measurement process.
It should be a consistent measure among various projects and organizations.

## Slide 5: Types of Functional Point Analysis
Transactional Functional Type
Data Functional Type

## Slide 6: Transactional Functional Type
External Input (EI): EI is an elementary process that controls information that comes from outside the application’s boundary.
External Output (EO): EO is an elementary process that generates data or control information sent outside the application’s boundary.
External Inquiries (EQ): EQ is an elementary process made up of an input-output combination that results in data retrieval.

## Slide 7: Data Functional Type
Internal Logical File (ILF): A user-identifiable group of logically related data or control information maintained within the boundary of the application.
External Interface File (EIF): A group of users recognizable logically related data allusion to the software but maintained within the boundary of another software. The data is completely outside the application boundaries and is maintained by external inputs from other apps.
An internal logical file for another application houses the external interface file. A file can only be counted as an EIF or ILF by one application, not both.

## Slide 8: FP Attributes
Measurement Parameters | Examples
Number of External Inputs (EI) | Input screen and tables
Number of External Output (EO) | Output screens and reports
Number of external inquiries (EQ) | Prompts and interrupts
Number of internal files (ILF) | Databases and directories
Number of external interfaces (EIF) | Shared databases and shared routines
We calculate the functional point with the help of the number of functions and types of functions used in applications. These are classified into five types.

## Slide 9: Scenario Example 1:
A software company has been hired to develop an Online Library Management System for a university. The system allows students to log in and search for available books by title, author, or category. Students can request to borrow books online and check the due date for returns. Librarians use the system to add new books, update book information, and approve or reject borrowing requests. The system automatically generates daily and monthly reports of issued and returned books. All data related to books, students, and borrowing records are stored in the library’s internal database. The system also connects to an external university database to verify the student’s registration details before allowing them to borrow any book.

## Slide 10: Scenario Example 2:
A software company is developing an Online Student Attendance Management System for a university. Teachers can log in to the system and record daily attendance for each class. Students are able to view their attendance history and download monthly attendance reports. The admin manages all teacher and student accounts by adding, updating, or removing records when necessary. The system stores attendance, student, and teacher information in an internal database. It also connects to an external HR system used by the university to collect teacher information automatically.

## Slide 11: Weights of 5 Functional Point Attributes and Values for VAF
Measurement Parameter | Low/Simple | Average | High/Complex
Number of external inputs (EI) | 3 | 4 | 6
Number of external outputs (EO) | 4 | 5 | 7
Number of external inquiries (EQ) | 3 | 4 | 6
Number of internal files (ILF) | 7 | 10 | 15
Number of External Interfaces (EIF) | 5 | 7 | 10
Type | Value of VAF
Absolutely Essential | 5
Moderately Complex | 3.2857
Average | 2.5
Not important or not essential | 0

## Slide 12: Formula
To compute function points (FP), the following relationship is used:
FP = count total * [0.65 + 0.01 * ⅀ ( Fi)]
where count total is the sum of all FP entries obtained from Figure 30.1 .
and ∑Fi = 14 * VAF

## Slide 13: Task 1
Suppose, a system has 30 external inputs, 60 external outputs fields, and 23 different external queries manage 9 internal logical files and interfaces with 6 different legacy systems.
Calculate function point (FP) metric while considering the parameter of complexity as complex and value adjustment factor (VAF) as absolutely essential.

## Slide 14: Task 2
A hotel booking system processes 22 external inputs, 50 external outputs, and 18 external queries. It manages 8 internal logical files and connects with 5 external systems. Determine the FP metric considering average complexity and VAF as moderately complex.

## Slide 15: Task 3
A payroll system includes 30 external inputs, 45 external outputs, and 15 external queries. It has 10 internal logical files and interfaces with 6 legacy systems. Compute the FP metric assuming simple functions and VAF set as average.

## Slide 16: Task 4
A hospital patient management system has 25 external inputs, 60 external outputs, and 22 external queries, with 9 internal logical files and 5 external interface systems. Calculate the FP metric considering all functions complex and VAF as not important.

## Slide 17: Task 5
An online shopping platform handles 35 external inputs, 70 external outputs, and 28 external queries. It maintains 12 internal logical files and integrates with 7 external systems. Determine the Function Point (FP) metric using average function weight and VAF as absolutely essential.